# approved Minutes

# Gettysburg, South Dakota

# March 19, 2007

Pursuant to the due call and notice thereof, the City Council met in special session on March 19,2007at 7:30 PM at the City Finance Office.  Those present included Mayor Jack Axsom and Council members Brandy Hansen, Bill Wuttke, Pat Everson, David Kilian and Natalie Harer and Sandra Ackerman. Also present was Finance Officer Sharleen Eliason, Russell Anderson, Maintenance Supervisor, James Langer, John Langer and Rod Kusser and Randy Olson from Venture Communications.

Motioned by Council member Wuttke, seconded by Harer, motion carried to approve March

5th,2007 minutes without corrections.

Motioned by Council member Wuttke, seconded by Hansen, motion carried to approve vouchers payable.

# VOUCHERS PAYABLE

Presented March 19, 2007

AVERA QUEEN OF PEACE                             EMPLOYEE TESTING                        63.50

BANK OF THE WEST                                       EMPLOYEE TAXES                       2,104.87                                            CAM WALL		                    WELCOME ELECT                               9.00

CENEX FLEET FUELING		   AMBULANCE FUEL                           86.16

CITY OF GETTYSBURG	                     PETTY CASH                                       21.46

DENR				   G GERBER REGISTRATION              10.00

FIRST NATIONAL BANK	                    WATER MAIN LOAN                    10,748.12

GALL’S		                     POLICE SUPPLIES                              85.98 GERBER, GREG                                                 MEALS-WORKSHOP                         31.00

MONTANA-DAKOTA UTILITIES                   LIGHTS                                            3,849.16

NORTHWEST PIPE FITTINGS		WATER METERS                               614.29

NORTH CENTRAL STEEL                                 FIREHALL & RESCUE BUILD  60,992.83

NUSZ, DAVID		TAIL LIGHT                                        118.23

PRAXAIR		                  AMBULANCE SUPPLIES                  127.62

RAMKOTA HOTEL		ANDERSON(WORKSHOP)                144.00

SD PEACE OFFICERS 		DUES -POLICE                                      25.00

SD WATER & WASTEWATER                         REGISTRATION                                   75.00

SOVELL, EMILY                                                LEGAL FEES                                      120.96

US POSTMASTER		STAMPS                                               234.00

VENTURE COMMUNICATIONS                     PHONES                                               385.15

VERIZON WIRELESS                                       CELL PHONES                                      73.39

WILLEY, CHARLES                                          WORKSHOP                                       284.64

80,204.36

Rubble site opening date and times of operation was discussed. It will be open on Monday,

Tuesday ,Thursday and Saturday’s and will be posted if open or not on the sign that is located

across from J & B Quick Stop. Due to the citywide cleanup the Council stated that they would

have more free cleanup time scheduled for the rubble site for our City residents. Motioned by

Harer, seconded by Wuttke, motion carried to have the rubble site open for four days per week

and to have Russell Anderson schedule the hours open. Those items that will be excluded from

the free cleanup will be the same as it has been in the past. There will be a charge for tires,

concrete and asphalt shingles.

Randy Olson and Rod Kusser from Venture Communications were present to answer questions

from the Council regarding the proposed Venture cable franchise. This franchise is for 15 years,

and this will be the second reading of Ordinance 2007-1-3. Motioned by Wuttke, seconded by

Harer, motion carried to approve this ordinance with the following roll call vote: Wuttke-yea,

Hansen-yea, Ackerman-nay, Kilian-yea, Everson-nay and Harer-aye. Motion declared passed

with 4 ayes and 2 nays.

James and John Langer explained their proposal for a Boy Scout project that would earn James

his eagle badge and pay tribute to the EMT’s and Fireman in our community. They are proposing

to have 3 flagpoles with flags representing the EMT’s, Fireman and the United States flag on a

10 x 10 concrete slab encircled by 4 old fire hydrants. Motioned by Ackerman, seconded by

Hansen motion carried to approve this project. James Langer will show his final drawing to representatives from all organizations for final approval.

Russell Anderson, Maintenance supervisor, stated there is a conference on asphalt that he would

like to attend in Pierre on  April 4th and 5th. Motioned by Hansen, seconded by Harer, motion

carried to approve this workshop. Russell Anderson reminded the Council the 24th will be the

surplus auction at the Potter County Shop.

The Gettysburg Ambulance service is still waiting for a contract with the IPH and the contract

needs final approval from the Council before any ambulance can be dispatched to that area.

Chuck Willey, EMT president will be again advised of this and the dispatch service will be

notified that we are not available for transport in this area until further notice. Ambulance write

offs were presented to the Council in the amount of $408.92 for small balance write offs. Motioned

by Wuttke, seconded by Hansen motion carried to approve this write off.

North Central Steel faxed a request for a three-week extension for the Fire Hall and Rescue Unit

Building for the following reasons:

1.  We were unable to complete the roof in a timely fashion due to extreme cold weather and

wind for approximately three weeks.

2.  Due to blizzard conditions in early March we were unable to travel down to Gettysburg

to work on the project for approximately 4 days and also we were unable to work full

days when we did make it  down there.

3.  Getting finalized signed shop drawings for signage and toilet accessories is still uncompleted.

The lead time on these items are a couple weeks at the very least.

The lights that were ordered in January are just going to arrive the end of this week. The City

was just notified that the tile and countertops colors need to be picked out. Due to these conditions

Motioned by Wuttke to grant a two-week extension, seconded by Everson with the following results: Wuttke-yea, Hansen-yea, Ackerman-yea , Kilian-nay, Everson-nay and Harer-nay. With a tie vote

the Mayor was asked to cast his vote and Mayor Axsom voted nay so the motion did not pass. It

was recommended to have a representative from North Central Steel to appear at the next council meeting to discuss this further. The completion date for the project is April 1, 2007. With penalties

of $250.00 per day to be accessed if the project is not completed on time.

There is a meeting scheduled for Thursday the 22nd at 10:00 AM with Helms & Associates, American

Fence, Mayor Axsom, Council member Everson and Harer, Bill Eliason, Airport Manager and

Russell Anderson, Maintenance supervisor regarding the Airport wildlife fence project.  The project

is to be finished by May 5th or the penalties are to be accessed at $500.00 per day.

Motioned by Wuttke, seconded by Hansen, motion carried to adjourn into executive session at

8:55 PM for personnel reasons.

Council reconvened at 9:47 PM

Motioned by Everson, seconded by Harer, motion carried to approve a quarterly NEFOG meeting

for the Finance officer for March 23rd in Aberdeen.

In round table discussion Mayor Jack Axsom stated that there is a Governors economic conference

in Pierre on April 17and 18th that he would like to attend. Motioned by Hansen, seconded by

Ackerman, motion carried to approve this conference. Mayor Axsom asked if anyone would help

in updating the Gettysburg Internet site. The City could have pictures of the airport, new fire hall building and the City Council minutes on this site . Natalie Harer volunteered to help Mayor Axsom

with this project.

Council member Wuttke stated that he has been called regarding the speed limit and would like it

on the agenda for the next meeting. Council member Ackerman asked if the fire sirens would be

moved to the new building .The City still has a surplus fire siren that could be put up in a different

area of the City if needed. Council member Everson stated that the wildlife fence at the airport has several broken poles, fence poles are not even and there has been some crop damage.

There being no further business, motioned by Ackerman, seconded by Harer, motion carried

to adjourn at 10:02 PM

Attest:                                                                      Witness:

_________________________                               ______________________

Sharleen Eliason, Finance Officer                           Jack Axsom, Mayor